

**RP-01 REGISTER OF PROJECTS Rev No. 01**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Project Number** | **Client** | **Project Name** | **Project Description** | **Date Started** | **Anticipated Completion Date** | **Date Completed** |
| 140917 | Matekane Transport and Plant Hire | Alwyn’s Kop – Tele Bridge Road, Quthing, Lesotho | Quality Control and Laboratory Services | 17/09/2014 | 28/01/2016 | 31/08/2017 |
| 150120 | Mr A Lelosa | A Lelosa, Butha Buthe, Lesotho | Geotechnical Site Investigation | 08/02/2015 | 13/03/2015 | 17/03/2015 |
| 150123 | Ramakhula Attorneys | Ha Ntsi Quarry, Maseru, Lesotho | Geotechnical Site Investigation | 23/01/2015 | 03/02/2015 | 02/02/2015 |
| 150225 | LHDA | LHDA River Sands, Maseru, Lesotho | Analysis of river sands | 25/02/2015 | 06/03/2015 | 12/03/2015 |
| 150226 | AFRISAM | AFRISAM Depot, Maseru, Lesotho | Geotechnical Site Investigation | 06/03/2015 | 20/03/2015 | 08/04/2015 |
| 150310 | Sigma Construction and Penny Farthing | Extension of Central Bank of Lesotho, Maseru, Lesotho | Quality Control and Laboratory Services | 10/03/2015 | 10/12/2015 | 22/09/2015 |
| 150417 | AFRISAM | AFRISAM Depot, Maseru, Lesotho | Geotechnical Site Investigation | 17/04/2015 | 27/04/2015 | 05/05/2015 |
| 150501 | Mr Kefuoe Ramokhele | Ramokhele, Maseru, Lesotho | Geotechnical Site Investigation | 01/05/2015 | 29/05/2015 | 24/06/2015 |
| 150504 | Sigma Construction | Masowe III Housing, Maseru, Lesotho | Geotechnical Site Investigation | 04/05/2015 | 01/06/2015 | 24/06/2015 |
| 150610 | Makeka Design Lab | Makeka Apartments, Maseru, Lesotho | Geotechnical Site Investigation | 10/06/2015 | 26/06/2015 | 12/07/2015 |
| 150617 | Penny Farthing | Bethel Bridge, Quthing, Lesotho | Quality Control on road approaches construction | 17/06/2015 | 17/10/2015 | 03/10/2015 |
| 150624 | Aurecon | Vodacom Park, Maseru, Lesotho | Geotechnical Site Investigation | 24/06/2015 | 08/07/2015 | 13/07/2015 |
| 150803 | LSP Construction | Central Bank of Lesotho, Maseru, Lesotho | Concrete cubes testing, Indicators, Mod AASHTO, CBR and Field densities tests | 03/08/2015 | 30/03/2017 | 30/09/2017 |
| 150814 | ThesCons | Makoae Road, Quthing, Lesotho | Quality Control for the Regravelling of Makoae Road in Quthing District | 14/08/2015 | 14/06/2016 | 26/08/2016 |
| 150910 | Sigma Construction | Thaba-Sepala to Ha Ntlama Road, Teyateyaneng, Lesotho | Quality Control and Laboratory Services for the regravelling of the road | 10/09/2015 | 10/06/2016 | 26/08/2016 |
| 150910 | Kheko Construction | Ha Ntlama to Malimong Road, Teyateyaneng, Lesotho | Quality Control and Laboratory Services for the regravelling of the road | 10/09/2015 | 10/06/2016 | 26/08/2016 |
| 150916 | LSP Construction | Fairways Road, Maseru, Lesotho | DCP testing, soil profiling and soil sampling and laboratory testing | 16/09/2015 | 28/09/2015 | 30/09/2015 |
| 150929 | Leroala Rakhoabe | Boipabolo Junior School, Berea, Lesotho | Soil testing, soil profiling, soil sampling and site investigation report | 29/09/2015 | 29/10/2015 | 15/12/2015 |
| 151019 | OM Investments | Green City at Ha Penapena, Maseru, Lesotho | Geotechnical Site Investigation | 19/10/2015 | 19/11/2015 | 19/11/2015 |
| 151116 | Groundwater Consulting Engineers | Mahobong Rural Water Supply Project. Project involved Ha Mokausi, Mohope and Somololo villages, Leribe, Lesotho | Geotechnical Site Investigation | 19/11/2015 | 3/12/2015 | 6/12/2015 |
| 151220 | SM Consulting Engineers | Rehabilitation of Lesotho Agricultural College (LAC) roads in Maseru, Lesotho | Geotechnical Site Investigation | 20/12/2015 | 12/01/2015 | 06/01/2016 |
| 160108 | Pehman Consulting Engineers | Soares Estate, Maseru, Lesotho | Foundation Indicators, Specific Gravity, Shear Box test, Falling Head Test and Double Hydrometer (Dispersion Test) | 11/01/2016 | 12/02/2016 | 02/02/2016 |
| 160208 | SM Consulting Engineers | Ha Hoohlo, Maseru, Lesotho | Foundation Indicators, Mod AASHTO, CBR and soil profiling | 08/02/2016 | 15/02/2016 | 16/02/2016 |
| 160212 | Sigma Construction | Lesotho National Museum, Maseru, Lesotho | Quality Control and laboratory services for the construction of the Museum | 11/02/2016 | 11/02/2017 | 22/09/2017 |
| 160218 | MM Construction | Thabaneng Road Project, Mafeteng, Lesotho | Road Indicators, Mod, CBR and Concrete Mix Design | 18/02/2016 | 18/06/2016 | 12/07/2016 |
| 160221 | LIST Consortium Trust | Likotsi Institute of Science and Technology, Maseru, Lesotho | Geotechnical Site Investigation | 22/02/2016 | 01/04/2016 | 19/04/2016 |
| 160226 | LSP Construction | Letsie Office Park, Maseru, Lesotho | Geotechnical Site Investigation | 26/02/2016 | 31/03/2016 | 15/04/2016 |
| 160229 | Monki Sepamo | Residential House at Ha Motloheloa – 2 storeys, Maseru, Lesotho | Geotechnical Site Investigation | 29/02/2016 | 29/03/2016 | 02/05/2016 |
| 160315 | Standard Lesotho Bank | House 220 – Maseru West, Maseru, Lesotho | Soil Testing | 15/03/2016 | 15/04/2016 | 19/04/2016 |
| 160409 | G Lejakane | Cashbuild Building in Botha Bothe, Lesotho | Geotechnical Site Investigation | 09/04/2016 | 23/04/2016 | 19/04/2016 |
| 160422 | Alishaa | Residential House at Naleli, Maseru, Lesotho | Geotechnical Site Investigation | 22/03/2016 | 13/05/2016 | 09/06/2016 |
| 160502 | Mr Tsele Chakela | Proposed Maputsoe Shopping Mall, Leribe, Lesotho | Geotechnical Site Investigation | 02/05/2016 | 17/06/2016 | 06/08/2016 |
| 160602 | TM 2 Consultancy | Agric Temporary Offices, Maseru, Lesotho | Foundation Indicator tests, Mod, CBR, Hydrometer test, Specific gravity and Soil Profiling | 02/06/2016 | 15/06/2016 | 26/06/2016 |
| 160615 | Matekane Transport and Plant Hire | Lekhaloaneng – Seoli – Matala Road, Maseru, Lesotho | Laboratory and quality control services | 15/06/2016 | 15/08/2017 | 30/09/2019 |
| 160622 | Unicon | MF LC1, Lesotho | Foundation Indicators, Mod AASHTO, CBR, Hydrometer and Shear box tests | 22/06/2016 | 22/07/2016 | 18/08/2016 |
| 161020 | TEBA | Malibamatso House Project | Soil testing | 20/10/2016 | 09/12/2016 | 30/12/2016 |
| 161101 | EXR Construction | Maseru Roads Patching, Leribe, Lesotho | Indicator tests, Mod, CBR, DCP, and Soil Profile | 02/11/2016 | 11/11/2016 | 08/11/2016 |
| 161105 | Maru-A-Pula Mining & Construction | Thaba Phatsoa Clinic, Thaba Tseka, Lesotho | Permeability, Indicators, Mod and Specific Gravity | 07/11/2016 | 14/11/2016 | 14/11/2016 |
| 161107 | MSJ | Mohalalitoe Roads, Maseru, Lesotho | Road Indicators, Mod, CBR and Moisture Content | 07/11/2016 | 02/12/2016 | 15/12/2016 |
| 161128 | Mokhethi Mabea | Marabeng Residence, Teyateyaneng, Lesotho | Geotechnical Site Investigation | 28/11/2016 | 20/01/2017 | 30/12/2016 |
| 170202a | MIDAS | MIDAS Warehouse at Borokhoaneng, Maseru, Lesotho | Geotechnical Site Investigation | 02/02/2017 | 03/04/2017 | 01/03/2017 |
| 170202b | Mr Magsood Khan | Maseru Private Academy, Maseru, Lesotho | Geotechnical Site Investigation | 02/02/2017 | 03/04/2017 | 01/03/2017 |
| 170208 | Mrs & Mr Phalatsi | Residential House at Thaba Bosiu, Maseru, Lesotho | Geotechnical Site Investigation | 08/02/2017 | 10/04/2017 | 09/03/2017 |
| 170303 | Makhetha Developments | Mohalalitoe Roads Network – Link 24, Maseru, Lesotho | Geotechnical Site Investigation | 03/03/2017 | 24/03/2017 | 24/03/2017 |
| 170314 | Mmile Properties | Mmile Properties Site, Leribe, Lesotho | Geotechnical Site Investigation | 14/03/2017 | 12/04/2017 | 07/04/2017 |
| 170315 | Mr Monte Matebele Mochochoko – SKUPIAC Group | Caledon River Estate – Ntsirele, Khubetsoana, Berea, Lesotho | Geotechnical Site Investigation | 15/03/2017 | 07/04/2017 | 20/04/2017 |
| 170422 | Malintle Ntlama | Residantial House at Masianokeng, Maseru, Lesotho | Geotechnical Site Investigation | 22/04/2017 | 19/05/2017 | 26/05/2017 |
| 170503 | B & G Electrical | Lekhalaneng-Peter-Matala Circle Road Project, Maseru, Lesotho | DCP testing, Road Indicators, Mod AASHTO, CBR, Concrete Mix Design, Concrete cubes manufacturing, Field Densities and Laboratory Testing Services | 03/05/2017 | 03/10/2017 | 15/10/2018 |
| 170505 | Free State, Department of Education, Republic of South Africa | FS DoE School Massificaiton Project, Bloemfontein, Free State Province, South Africa | Geotechnical Site Investigations for the Fourty Five Schools in the Motheo District in the Free State, South Africa | 07/08/2017 | 07/10/2017 | 07/10/2018 |
| 170607 | Mr Tumelo Mokgoetsi | Ryno Kriel Universitas, Bloemfontein, Free State Province, South Africa | Indicators, Mod, CBR, DCP and Geotechncal Site Investigation Report | 14/06/2017 | 07/07/2017 | 12/07/2017 |
| 170725 | Bafani Construction | Proposed Police Station Facilities at Butha Buthe, Lesotho | Geotechnical Site Investigation | 11/08/2017 | 08/09/2017 | 06/09/2017 |
| 170712 | Mr & Mrs Manyeli | Residential House at Ha Makhoathi, Maseru, Lesotho | Geotechnical Site Investigation | 12/07/2017 | 14/08/2017 | 16/08/2017 |
| 170920 | Makhetha Developments Consultants | 108 Mohalalitoe Road Network – Extension, Maseru, Lesotho | Geotechnical Site Investigation | 20/09/2017 | 20/10/2017 | 03/11/2017 |
| 170927 | JC Decaux Lesotho | Bill boards, Mafeteng and Maseru Lesotho | DCP testing, concrete cubes manufacturing and concrete compressive strength | 27/09/2017 | 27/10/2017 | 05/12/2017 |
| 170928 | Engineering Aces | Thaba Nchu (Ratau) Extension 16, ERVEN 1813-1816, Free State Province, South Africa | Geotechnical Site Investigation | 28/09/2017 | 31/10/2017 | 06/11/2017 |
| 171010 | Engineering Aces | Philippolis Bridge – Xhariep District Municipality, Free State Province | Geotechnical Site Investigation for the design and upgrading of Philippolis bridge under Kopanong Local within Xhariep District Municipality – Free State Province, South Africa | 10/10/2017 | 31/10/2017 | 14/12/2017 |
| 171019 | Engineering Aces | Proposed Landfill Site for Kopanong Municipality | Geotechnical Site Investigation for the design of the proposed Kopanong Landfill Site under Kopanong Municipality – Free State Province, South Africa | 19/10/2017 | 20/11/2017 | 14/12/2017 |
| 171107 | Mr Mpho Vumbukani | Proposed residence at Katlehong | Geotechnical Site Investigation, Maseru, Lesotho | 07/11/2017 | 15/12/2017 | 11/12/2017 |
| 171110 | ILISO NAKO | Maseru Tourist Information and Handcrafts Centre, Maseru, Lesotho | Geotechnical Site Investigation for the proposed Maseru Tourist Information and Handcrafts Centre, Maseru, Lesotho | 10/11/2017 | 13/12/2017 | 06/12/2017 |
| 171110 | CHELL Engineering | Upgrading of 1 km Kgotsong gravel road and stormwater channel for Nala Municipality | Geotechnical Site Investigation for upgrading of 1 km Kgotsong gravel road and stormwater channel in Bothaville, Nala Municipality, Free State, South Africa | 10/11/2017 | 15/12/2017 | 05/01/2018 |
| 171114 | Dipabala Civil Engineers and Project Managers | Fouresmith Road and Stormwater Channel | Geotechnical Site Investigation for the Construction of Fouresmith 1 km paved road and stormwater channel, Kopanong Local Municipality, Free State Province, South Africa | 14/11/2017 | 14/12/2017 | 05/12/2017 |
| 171115 | Meriting-Dipabala Consortium | Bethulie and Lephoi Construction of Road and Stormwater Channel | Geotechnical Site Investigation for Bethulie/Lephoi Construction of 600 m paved road and stormwater channel, Kopanong Local Municipality, Free State Province, South Africa | 15/11/2017 | 15/12/2017 | 05/12/2017 |
| 171124 | Sigma Construction | Hill Side View Estate | Geotechnical Site Investigation, Maseru, Lesotho | 24/11/2017 | 12/01/2018 | 08/02/2018 |
| 171207 | Mrs Mathakane | Likileng English Medium School | Geotechnical Site Investigation, Leribe, Lesotho | 07/12/2017 | 10/01/2018 | 08/02/2018 |
| 171211 | Mr Osman | Maseru Mall Filling Station | Geotechnical Site Investigation, Maseru, Lesotho | 11/12/2017 | 12/01/2018 | 13/02/2018 |
| 180111 | TM2 Consultants | TM2 Garden Office Complex and Shopping Mall | Geotechnical Site Investigation, Mafeteng, Lesotho | 11/01/2018 | 12/02/2018 | 21/02/2018 |
| 180123 | Dipabala Civil Engineers | Construction of a Waste Disposal Facility in Luckhoff, Letsemeng Local Municipality, Free State, Republic of South Africa | Geotechnical Site Investigation, Luckhoff, South Afica | 23/02/2018 | 23/03/2018 | 27/04/2018 |
| 180224 | Mr & Mrs Lebuso | Filling Station and Complex | Geotechnical Site Investigation, Rothe, Maseru, Lesotho | 24/01/2018 | 23/03/2018 | 04/04/2018 |
| 180214 | SM Consulting Engineers | Khubelu Housing Project | Indicators, Mod AASHTO, CBR and Soil Profiling, Maseru, Lesotho | 14/02/2018 | 23/02/2018 | 28/03/2018 |
| 180314 | Unik Construction | Mohalalitoe Roads Network – Maseru City Council | Quality Control Services | 14/03/2018 | 14/09/2019 |  |
| 180322 | JG Afrika | Botha Bothe Industrial Zone | Foundation Indicators, Mod AASHTO, and CBR, Botha Bothe, Lesotho | 22/03/2018 | 13/04/2018 | 26/04/2018 |
| 180407 | Mr Lethoba | Maputsoe Filling Station | Geotechnical Site Investigation | 07/04/2018 | 11/05/2018 | 23/05/2018 |
| 180410 | MGC Properties | Bela-Bela Factory | Geotechnical Site Investigation | 10/04/2018 | 11/05/2018 | 26/05/2018 |
| 180411 | Dipabala Consulting Engineers | Luckhoff Road, Free State, Republic of South Africa | Geotechnical Site Investigation | 11/04/2018 | 11/05/2018 | 28/05/2018 |
| 180413 | Mr & Mrs Mahase | Residential House at Ha Teko, Maseru, Lesotho | Geotechnical Site Investigation | 13/14/2018 | 14/05/2018 | 11/06/2018 |
| 180418 | Engineering Aces Consulting | Bloemhof Road, North West Province, Republic of South Africa | Geotechnical Site Investigation | 18/04/2018 | 18/05/2018 | 18/05/2018 |
| 180606 | Engineering Aces Consulting | Parys Road, Schonkeville, Free State Province, Republic of South Africa | Geotechnical Site Investigation | 06/06/2018 | 12/06/2018 | 24/06/2018 |
| 180611 | Mr & Mrs Ramela | Mahobong Gas Station, Leribe, Lesotho | Geotechnical Site Investigation | 11/06/2018 | 17/07/2018 | 15/10/2018 |
| 180707 | Dipabala Civil Engineers and Project Managers | Fouresmith, Trompsburg, Jagersfontein and Edenburg Towns – Xhariep District Municipality, Free State Province | Soil Profiling | 07/07/2018 | 10/07/2018 | 10/07/2018 |
| 180726 | Engineering Aces | Bloemhof Road, Phase 2, North West Province, Republic of South Africa | Geotechnical Site Investigation | 26/07/2018 | 26/08/2018 | 25/08/2018 |
| 180807 | Engineering Aces | Lady Frere Vehicle Testing Station, Eastern Cape Province, Republic of South Africa | Geotechnical Site Investigation | 07/08/2018 | 14/08/2018 | 25/08/2018 |
| 180814a | Pastor Khauhelo | Loyalty House International, Maseru, Lesotho | Geotechnical Site Investigation | 14/08/2018 | 15/09/2018 | 03/11/2018 |
| 180814b | TK Engineering and Project Managers | Maseru Light House, Maseru, Lesotho | Geotechnical Site Investigation | 14/08/2018 | 15/09/2018 | 03/11/2018 |
| 180905 | Mafube Consulting | Hilton Estate Development | Laboratory Services & Quality Control | 05/09/2018 | 05/09/2019 |  |
| 180828 | Engineering Aces | Bultfontein Cricket Stadium, Free State Province, Republic of South Africa | Geotechnical Site Investigation | 28/08/2018 | 28/09/2018 | 25/09/2018 |
| 180910 | Mr Mosa Seoli | Residential House at Masowe 1A, Maseru, Lesotho | Geotechnical Site Investigation | 10/09/2018 | 10/10/2018 | 13/11/2018 |
| 180927 | LHDA | Thabana Mahlanya Shopping Complex, Thaba Tseka, Lesotho | Geotechnical Site Investigation | 27/09/2018 | 27/10/2018 | 29/10/2018 |
| 181018 | Engineering Aces | Kroonstad FPSU Project, Free State Province, Republic of South Africa | Geotechnical Site Investigation | 18/10/2018 | 18/11/2018 | 17/11/2018 |
| 181107 | Tholo Energy | Mahlabatheng Depot, Maseru, Lesotho | Geotechnical Site Investigation | 07/11/2018 | 25/01/2019 | 30/01/2019 |
| 181108 | Mr Moiketsi Mathe | Residential House at Hillview, Maseru, Lesotho | Geotechnical Site Investigation | 08/11/2018 | 25/01/2019 | 07/05/2019 |
| 181117 | Mafube Consulting | Ha Ramarothole Solar Plant | Indicator tests, Mod AASHTO, CBR, Permeability, Soil Profiling, Soil Chemical tests | 17/11/2018 | 05/11/2018 | 04/12/2018 |
| 181212 | Mr CG Mazibuko | Residential House in Bloemfontein, Free State Province, Republic of South Africa | Geotechnical Site Investigation | 12/12/2018 | 04/01/2019 | 04/01/2019 |
| 190122 | Engineering Aces | Proposed Pipeline in Colesburg, Northern Cape Province, Republic of South Africa | Geotechnical Site Investigation | 22/01/2019 | 22/02/2019 | 16/02/2019 |
| 190124a | Mr & Mrs Leeto | Residential House at Masianokeng, Maseru, Lesotho | Geotechnical Site Investigation | 24/01/2019 | 24/02/2019 | 20/02/2019 |
| 190124b | Mr & Mrs Thube | Residential House at Naleli, Maseru, Lesotho | Geotechnical Site Investigation | 24/01/2019 | 24/02/2019 | 20/02/2019 |
| 190125 | Mr Moloi | Residential House at Masowe 2, Maseru, Lesotho | Geotechnical Site Investigation | 25/01/2019 | 25/02/2019 | 27/03/2019 |
| 190128 | G L Lejakane | Proposed Cash Build Building in Mafeteng District, Lesotho | Geotechnical Site Investigation | 28/01/2019 | 28/02/2019 | 18/03/2019 |
| 190206 | Mr Keketso Taole | Residential House at Masianokeng, Maseru, Lesotho | Geotechnical Site Investigation | 06/02/2019 | 06/03/2019 | 06/03/2019 |
| 190219 | FRZ Construction | Proposed Residence at Masowe I, Maseru, Lesotho | Geotechnical Site Investigation | 19/02/2019 | 19/03/2019 | 13/03/2019 |
| 190220 | Mr Lintsa Moloi | Proposed Site for future Development at Tsenola, Maseru, Lesotho | Geotechnical Site Investigation | 20/02/2019 | 20/03/2019 | 05/04/2019 |
| 190221 | Mr Moalosi | Proposed Residence in Bulfontein, Free State Province, Republic of South Africa | Geotechnical Site Investigation | 21/02/2019 | 06/03/2019 | 06/03/2019 |
| 190221 | Mr Teboho Monaphathi | Proposed residence at Marabeng, Maseru, Lesotho | Geotechnical Site Investigation | 21/02/2019 | 06/03/2019 | 04/04/2019 |
| 190305 | Mr Moeketsi Sehau | Proposed Residence at Mohlakeng, Mohale’s Hoek Lesotho | Geotechnical Site Investigation | 05/03/2019 | 25/03/2019 | 29/03/2019 |
| 190307 | Engineering Aces | Christiana Street Roads Upgrading, North West Province, Republic of South Africa | Geotechnical Site Investigation | 07/03/2019 | 07/04/2019 | 04/04/2019 |
| 190403 | Ms Kolitsoe Seitlheko | Proposed residential building at Masianokeng, Maseru, Lesotho | Geotechnical Site Investigation | 03/04/2019 | 04/05/2019 | 26/04/2019 |
| 190412 | Commuter Group (Pty) Ltd | Proposed development of residence in Rocklands, Bloemfontein, Free State Province, Republic of South Africa | Geotechnical Site Investigation | 12/04/2019 | 12/05/2019 | 30/05/2019 |
| 190429 | Mr Tsolo Moholi | Proposed residential building at Ha Makhoathi, Maseru, Lesotho | Geotechnical Site Investigation | 29/04/2019 | 29/05/2019 | 22/05/2019 |
| 190430 | Mr & Mrs Leketa | Proposed residential building at Mohlakeng, Mohale’s Hoek, Lesotho | Geotechnical Site Investigation | 30/04/2019 | 30/05/2019 | 29/05/2019 |
| 190430 | Engineering Aces | Proposed development in Verkeedvlei, Bloemfontein, Free State Province, Republic of South Africa | Geotechnical Site Investigation | 30/04/2019 | 30/05/2019 | 11/06/2019 |
| 190507 | Mr Neo Shakhane | Proposed building at Masowe 1 Village, Maseru, Lesotho | Geotechnical Site Investigation | 07/05/2019 | 07/06/2019 | 29/05/2019 |
| 190515 | Mr Ramaili | Proposed filling station at Ha Belo, Butha Buthe, Lesotho | Geotechnical Site Investigation | 15/05/2019 | 15/06/2019 | 14/06/2019 |
| 190607 | Mampine Rabatho | Proposed building at Masowe 2 Village, Maseru, Lesotho | Geotechnical Site Investigation | 07/06/2019 | 07/07/2019 | 27/06/2019 |
| 190503 | Engineering Aces | Proposed development of Zastron township, Free State Province, Republic of South Africa | Geotechnical Site Investigation | 03/05/2019 | 30/07/2019 | 29/07/2019 |
| 190520 | Pemahn Consulting | Proposed residential house for Mr Mosotho, Maseru, Lesotho | Geotechnical Site Investigation | 20/05/2019 | 20/06/2019 | 21/06/2019 |
| 190627 | Pemahn Consulting | Proposed residential house for Mr Mothepu, Maseru, Lesotho | Geotechnical Site Investigation | 27/06/2019 | 27/07/2019 | 20/08/2019 |
| 190704 | Mafube Consulting | Proposed 5 storey office building for the Council on Higher Education, CHE at Matsoatlareng, Maseru, Lesotho | Geotechnical Site Investigation | 04/07/2019 | 04/08/2019 | 16/10/2019 |
| 190718 | JW Watch Tower | Lesotho Churches – Mahobong Site | Foundation Indicator Tests | 18/07/2019 | 02/08/2019 | 20/08/2019 |
| 190731 | Mr Tebello Sehau | Proposed residential house at Mazenod, Maseru, Lesotho | Geotechnical Site Investigation | 31/07/2019 | 31/08/2019 | 04/09/2019 |
| 190805 | Mrs Makananelo Mochelane | Proposed residential house at Mohlakeng, Mohale’s Hoek, Lesotho | Geotechnical Site Investigation | 05/08/2019 | 05/09/2019 | 05/09/2019 |
| 190810 | Tholo Energy | Proposed Filling Station at Roma, Maseru, Lesotho | Geotechnical Site Investigation | 10/08/2019 | 11/10/2019 | 07/11/2019 |
| 190817 | Mahahabane Family Trust | Proposed double storey house, Bloemfontein, Free State Province, Republic of South Africa | Geotechnical Site Investigation | 17/08/2019 | 7/09/2019 | 07/09/2019 |
| 190821 | Mrs MA Nkabi | Proposed residential building, Bloemfontein, Free State Province, Republic of South Africa | Geotechnical Site Investigation | 21/08/2019 | 10/09/2019 | 10/09/2019 |
| 190819 | Mr Ratsiu | Proposed residential single storey building at Ha Penapena, Maseru, Lesotho | Geotechnical Site Investigation | 19/08/2019 | 26/09/2019 | 26/09/2019 |
| 190828 | Mr & Mrs Sebajoa | Proposed residential single storey building at Ha Thetsane, Maseru, Lesotho | Geotechnical Site Investigation | 28/09/2019 | 01/10/2019 | 27/09/2019 |
| 190903 | Engineering Aces | Jagersfontein Landfill, Bloemfontein, Free State Province, Republic of South Africa | Geotechnical Site Investigation | 03/09/2019 | 03/10/2019 | 03/10/2019 |
| 190904 | Bophelong Investments | Bophelong Development, Ha Mokhalinyane, Maseru, Lesotho | Geotechnical Site Investigation | 04/09/2019 | 25/10/2019 |  |
| 190920 | Tholo Energy | Proposed Filling Station at Masowe, Maseru, Lesotho | Geotechnical Site Investigation | 20/09/2019 | 21/10/2019 | 22/11/2019 |
| 190926 | Tholo Energy | Proposed Filling Station at Mafeteng, Lesotho | Geotechnical Site Investigation | 26/09/2019 | 26/10/2019 | 10/12/2019 |
| 191108 | Tholo Energy | Proposed Filling Station at Makoanyane, Lesotho | Geotechnical Site Investigation | 08/11/2019 | 08/12/2019 | 10/01/2020 |
| 191113 | Tholo Energy | Proposed Filling Station at Mohale’s Hoek, Lesotho | Geotechnical Site Investigation | 13/11/2019 | 13/12/2019 | 10/01/2020 |
| 200107 | JW Watch Tower | Lesotho Churches – Kolonyama Site | Foundation Indicator Tests | 11/01/2020 | 11/02/2020 | 25/03/2020 |
| 200127 | JW Watch Tower | Lesotho Churches – Kolo Site | Foundation Indicator Tests | 27/01/2020 | 27/02/2020 | 25/03/2020 |
| 200128 | JW Watch Tower | Lesotho Churches – Thota Moli Site | Foundation Indicator Tests | 28/01/2020 | 28/02/2020 | 25/03/2020 |